**Daily Scrum Meeting Minutes:**

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

<Enter Team Member 1's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

## May 22, 2017 (Sprint 1)

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:34

End time: 09:55

Alfredo Santoyo:

* What was done since the last scrum meeting?
* Refreshed on Django
* What is planned to be done until the next scrum meeting?
* Working on the logic for stories #668, #669, and #670
* What are the hurdles?
* No hurdles at the moment

Jake Lopez:

* What was done since the last scrum meeting?
  + Research into CSRF token validation error solutions
* What is planned to be done until the next scrum meeting?
  + Practice implementation of newest version of Django on a test server
  + Look up similar service website for technical paper
* What are the hurdles?
  + Replicating the CSRF token error consistently.

Priscila Cordova:

* What was done since the last scrum meeting?
* Refreshed on Django
* What is planned to be done until the next scrum meeting?
* Working on the logic for stories #667
* Practice more Django
* What are the hurdles?
* No hurdles

Rolando Moreno:

* What was done since the last scrum meeting?
* Read more on Django
* What is planned to be done until the next scrum meeting?
* Read more Django and add some logic for item # 666 in mingle sprint # 1
* What are the hurdles?
* Understanding the framework better.

## May 23, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:34

End time: 09:55

Alfredo Santoyo:

* What was done since the last scrum meeting?
* Refreshed on Django
* What is planned to be done until the next scrum meeting?
* Working on the logic for stories #668, #669, and #670
* What are the hurdles?
* No hurdles at the moment

Priscila Cordova:

* What was done since the last scrum meeting?
* Working on the logic for stories #667
* Practicing more Django
* What is planned to be done until the next scrum meeting?
* Keep working on the logic
* Working on the views
* What are the hurdles?
* No hurdles

Rolando Moreno:

* What was done since the last scrum meeting?
* Refresh on Django
* What is planned to be done until the next scrum meeting?
* Refresh on Django
* What are the hurdles?
* Time

Jake Lopez:

* What was done since the last scrum meeting?
* Researched more sites with similar services for technical paper.
* What is planned to be done until the next scrum meeting?
* Work on User story #678
* Compile list of similar service sites for comparison in technical paper.
* What are the hurdles?
* No hurdles today

## May 24, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:34

End time: 09:55

Alfredo Santoyo:

* What was done since the last scrum meeting?
* Looked up info on integration testing (Selenium)
* What is planned to be done until the next scrum meeting?
* Complete integration testing and work on unit testing
* What are the hurdles?
* None at the moment

Jake Lopez:

* What was done since the last scrum meeting?
* .Finished backend changes for user story #678
* What is planned to be done until the next scrum meeting?
* Testing of features and documentation for user story #678
* What are the hurdles?
* Nothing as of yet.

Priscila Cordova:

* What was done since the last scrum meeting?
* Working on the logic
* Generating the view
* What is planned to be done until the next scrum meeting?
* Setting up the environment again
* Continue working on the view
* What are the hurdles?
* Had to update windows and reset my environment

Rolando Moreno:

* What was done since the last scrum meeting?
* Completed Review of all sprint activity as per README files in this Google Drive.
* Completed static UI
* What is planned to be done until the next scrum meeting?
* Complete logic and dao and pass tags to UI to render dynamic data
* What are the hurdles?
* None at the moment.

## May 25, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:02

End time: 09:17

Alfredo Santoyo:

* What was done since the last scrum meeting?
* Looked more into integration testing and reviewed UML diagrams
* What is planned to be done until the next scrum meeting?
* Complete testing and relevant UML diagrams
* What are the hurdles?
* None at the moment

Jake Lopez:

* What was done since the last scrum meeting?
* .Finished User Story #678
* What is planned to be done until the next scrum meeting?
* Complete UML Diagrams and Documentation
* What are the hurdles?
* Deciding what needs a class diagram and what doesn’t

Priscila Cordova:

* What was done since the last scrum meeting?
* Completed the layout of the views
* What is planned to be done until the next scrum meeting?
* Pushed my branch
* What are the hurdles?
* Time management

Rolando Moreno:

* What was done since the last scrum meeting?
* Fiddle with UI and logic and brush up on Django
* Guided Priscilla with development environment
* What is planned to be done until the next scrum meeting?
* Complete # 666 user story and submit as a pull request to docker branch for review. Start unit and integration testing.
* What are the hurdles?
* Time.

## May 26, 2017 (Sprint 2)

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:18

End time: 09:40

Alfredo Santoyo:

* What was done since the last scrum meeting?
  + Started writing test cases for Selenium and kept reviewing UML diagrams
* What is planned to be done until the next scrum meeting?
  + Complete integration testing and applicable UML diagrams
* What are the hurdles?
  + Making sure the diagrams are correct

Jake Lopez:

* What was done since the last scrum meeting?
  + Began some documentation and feature document for user story # 678
* What is planned to be done until the next scrum meeting?
  + Finish all documentation for user story
* What are the hurdles?
  + Learning UML diagrams since I have never taken Software Engineering.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Pushed everything that I had completed and pulled the new merged branch
* What is planned to be done until the next scrum meeting?
  + Document everything
* What are the hurdles?
  + Keep a consistency in everything

Rolando Moreno:

* What was done since the last scrum meeting?
* Completed user story # 666
* Completed Scrum Sprint Review and Retrospect
* Completed Scrum Planning for Sprint # 2
* What is planned to be done until the next scrum meeting?
* Complete Documentation and feature Document
* What are the hurdles?
* Getting the documentation right on the 1st draft.

## May 30, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 08:45

End time: 09:45

Alfredo Santoyo:

* What was done since the last scrum meeting?
  + Finished documentation and testing for Sprint 1 stories
* What is planned to be done until the next scrum meeting?
  + Begin work on the assigned Sprint 2 stories
* What are the hurdles?
  + None at the moment

Jake Lopez:

* What was done since the last scrum meeting?
  + Completed feature document for user story # 678
* What is planned to be done until the next scrum meeting?
  + Begin Sprint 2 user story # 718
* What are the hurdles?
  + None at the moment.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Finished the documentations for sprint 1
* What is planned to be done until the next scrum meeting?
  + Start documentation
* What are the hurdles?
  + No hurdles for now

Rolando Moreno:

* What was done since the last scrum meeting?
  + Completed Feature Document and diagrams of User Story #666
* What is planned to be done until the next scrum meeting?
  + Start Task # 719 of User Story # 717
* What are the hurdles?
  + None at the moment.

## May 31, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:47

End time: 10:47

Alfredo Santoyo:

* What was done since the last scrum meeting?
  + Began documentation on User Story #712 and reviewed previous documentation
* What is planned to be done until the next scrum meeting?
  + Continue working on documenting User Story #712
* What are the hurdles?
  + None at the moment

Jake Lopez:

* What was done since the last scrum meeting?
  + Revised feature document for sprint 1
  + Began sprint 2 UML diagrams for user story #711
* What is planned to be done until the next scrum meeting?
  + Complete UML diagrams user story #711
* What are the hurdles?
  + None at the moment.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Documentation of use case
* What is planned to be done until the next scrum meeting?
  + Sequence diagrams and use case diagram
* What are the hurdles?
  + No hurdles for now

Rolando Moreno:

* What was done since the last scrum meeting?
  + Continue on User Story # 717
* What is planned to be done until the next scrum meeting?
  + Work on Diagrams Task
* What are the hurdles?
  + None at the moment.

## June 1, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 14:30

End time: 15:30

Alfredo Santoyo:

* What was done since the last scrum meeting?
  + Completed sequence and use case diagrams for User Story #712
* What is planned to be done until the next scrum meeting?
  + Finish documenting User Story #712 and begin planning implementation
* What are the hurdles?
  + None at the moment

Jake Lopez:

* What was done since the last scrum meeting?
  + Completed sequence diagram for User Story #711
* What is planned to be done until the next scrum meeting?
  + Begin implementation for user story #711
  + Start work on finding a fix for CSRF token error.
* What are the hurdles?
  + None so far.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Merge all of the use case diagrams to make a completed one
* What is planned to be done until the next scrum meeting?
  + Meet to practice testing in django
  + And implementation
* What are the hurdles?
  + Time and just practice in documentation

Rolando Moreno:

* What was done since the last scrum meeting?
  + Learned more about unit testing in Django and partially completed #717
* What is planned to be done until the next scrum meeting?
  + Finish up logic of #717
* What are the hurdles?
  + None in particular

## June 2, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 11:20

End time: 12:20

Alfredo Santoyo:

* What was done since the last scrum meeting?
  + Started planning implementation for User Story #712 and revised diagrams
* What is planned to be done until the next scrum meeting?
  + Start working on implementing User Story #712
* What are the hurdles?
  + None at the moment

Jake Lopez

* What was done since the last scrum meeting?
  + CSRF Token error fixed on product
* What is planned to be done until the next scrum meeting?
  + Begin implementation for user story #711
* What are the hurdles?
  + None so far.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Trained in test with Django
  + Started implementation with the buttons
* What is planned to be done until the next scrum meeting?
  + Continue the implementation
  + Link the buttons with each query for story #718
* What are the hurdles?
  + none

Rolando Moreno:

* What was done since the last scrum meeting?
  + Learned more about unit testing in Django and partially completed #717
* What is planned to be done until the next scrum meeting?
  + Continue Finish up logic of #717
* What are the hurdles?
  + None in particular

## June 5, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:35

End time:

Alfredo Santoyo:

* What was done since the last scrum meeting?
  + Began implementation on User Story #712
* What is planned to be done until the next scrum meeting?
  + Finish polishing the UI and help with other related tasks
* What are the hurdles?
  + None at the moment

Jake Lopez:

* What was done since the last scrum meeting?
  + Finished survey averaging service for User Story #711
* What is planned to be done until the next scrum meeting?
  + Continue to work on User Story #711 and unit tests.
  + Begin some collaboration tests / integration tests.
* What are the hurdles?
  + None so far.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Implementation
* What is planned to be done until the next scrum meeting?
  + Continue implementation
  + Taking a look at other branches and merging correct code
* What are the hurdles?
  + None

Rolando Moreno:

* What was done since the last scrum meeting?
  + Learned more about unit testing in Django and partially completed #717
* What is planned to be done until the next scrum meeting?
  + Continue Finish up logic of #717
* What are the hurdles?
  + None in particular

## June 6, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:46

End time:

Alfredo Santoyo:

* What was done since the last scrum meeting?
  + Began implementation on User Story #712
* What is planned to be done until the next scrum meeting?
  + Finish polishing the UI and help with other related tasks
* What are the hurdles?
  + None at the moment

Jake Lopez:

* What was done since the last scrum meeting?
  + Completed User Story # 711
* What is planned to be done until the next scrum meeting?
  + Touch up feature document for User Story #711
* What are the hurdles?
  + None so far.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Working on the frontend of the view
* What is planned to be done until the next scrum meeting?
  + Connecting the view of the user story to the backend
* What are the hurdles?
  + Lack of complete knowledge of the models in the project from previous apps

Rolando Moreno:

* What was done since the last scrum meeting?
  + Worked on UI and Logic # 717
* What is planned to be done until the next scrum meeting?
  + Continue Finish up logic of #717
* What are the hurdles?
  + None in particular

## June 7, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:46

End time:

Alfredo Santoyo:

* What was done since the last scrum meeting?
  + Finished implementation on User Story #712
* What is planned to be done until the next scrum meeting?
  + Finished revising diagrams and documentation
* What are the hurdles?
  + None at the moment

Jake Lopez:

* What was done since the last scrum meeting?
  + Began refining diagrams for feature document
* What is planned to be done until the next scrum meeting?
  + Collaborate with project mates to aide user story development.
* What are the hurdles?
  + Improving response time for survey query.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Working on the frontend of the view
* What is planned to be done until the next scrum meeting?
  + Connecting the view of the user story to the backend
* What are the hurdles?
  + Lack of complete knowledge of the models in the project from previous apps

Rolando Moreno:

* What was done since the last scrum meeting?
  + Worked on UI and Logic # 717
* What is planned to be done until the next scrum meeting?
  + Continue Finish up logic of #717
* What are the hurdles?
  + None in particular

## 

## 

## June 8, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 14:28

End time: 14:35

Alfredo Santoyo:

* What was done since the last scrum meeting?
  + Create screenshots for documentation
* What is planned to be done until the next scrum meeting?
  + Begin implementation testing
* What are the hurdles?
  + None at the moment

Jake Lopez:

* What was done since the last scrum meeting?
  + Merged all development branches to development branch.
  + Optimized some pages for responsiveness.
  + Filed in last gaps of acceptance criteria.
* What is planned to be done until the next scrum meeting?
  + Complete all documentation for User Story #711
  + Complete all unit testing for lastly added features
* What are the hurdles?
  + None so far.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Pushed everything that I had on to that branch
* What is planned to be done until the next scrum meeting?
  + Complete the documentation for User story #718
* What are the hurdles?
  + Nothing for now

Rolando Moreno:

* What was done since the last scrum meeting?
  + Finished UI and logic for # 717
* What is planned to be done until the next scrum meeting?
  + Complete documentation
* What are the hurdles?
  + None at the moment

## June 9, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 12:03

End time: 12:30

Alfredo Santoyo:

* What was done since the last scrum meeting?
  + Continued integration testing
* What is planned to be done until the next scrum meeting?
  + Finished integration testing and begin documenting User Story #734 and #739
* What are the hurdles?
  + None at the moment

Jake Lopez:

* What was done since the last scrum meeting?
  + Researched excel libraries for Sprint 3
* What is planned to be done until the next scrum meeting?
  + Revise documentation for User Story #711
  + Begin preparation for Sprint 3
* What are the hurdles?
  + None so far.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Think of ways to effectively display the information/statistics onto one page
* What is planned to be done until the next scrum meeting?
  + Setting up the template file so that everything can be worked on in that same file
* What are the hurdles?
  + none

Rolando Moreno:

* What was done since the last scrum meeting?
  + Completing Documentation
* What is planned to be done until the next scrum meeting?
  + Complete Documentation
* What are the hurdles?
  + None at the moment

## June 12, 2017 (Sprint 3)

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 12:03

End time: 12:30

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Planning of flow of events for generating report excel file
* What is planned to be done until the next scrum meeting?
  + Prepare documentation drafts for review
* What are the hurdles?
  + Thinking of an effective way of delivering the excel file to the user that is usable.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Planning the display for the next user stories
* What is planned to be done until the next scrum meeting?
  + Setting up a template to display the data correctly
  + Commenting the correct spaces to be worked on
* What are the hurdles?
  + Thinking of an effective display

Rolando Moreno:

* What was done since the last scrum meeting?
  + Completed documentation for Sprint # 2
* What is planned to be done until the next scrum meeting?
  + Start on #754 and #756
* What are the hurdles?
  + Making sure the Diagrams are accurate

## June 13, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 14:56

End time: 15:15

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Began Sprint 3 Diagrams
* What is planned to be done until the next scrum meeting?
  + Work on User Story for Sprint 3
* What are the hurdles?
  + None so far.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Started setting up templates for the user story #732 and #735
* What is planned to be done until the next scrum meeting?
  + Better understanding on how the views will work
  + Working on the documentation of Use Case for #732 and #735
* What are the hurdles?
  + Sequence diagram accuracy

Rolando Moreno:

* What was done since the last scrum meeting?
  + Start on #754 and #756
* What is planned to be done until the next scrum meeting?
  + Continue on #754 and #756
* What are the hurdles?
  + Making sure the Diagrams are accurate

## June 14, 2017(Sprint 3)

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 14:56

End time: 15:15

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Began Sprint 3 User Story
* What is planned to be done until the next scrum meeting?
  + Continue working on Sprint 3 User Story
* What are the hurdles?
  + None so far.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Working on the design of the tables
  + Developing the code in the template files
* What is planned to be done until the next scrum meeting?
  + Continue working on the views of the tables
  + Looking for the way to hide the tables in view
* What are the hurdles?
  + Nothing yet.

Rolando Moreno:

* What was done since the last scrum meeting?
  + Documentation
* What is planned to be done until the next scrum meeting?
  + Documentation and #754 and #756
* What are the hurdles?
  + None

## June 15, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 12:03

End time: 12:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Worked on Sprint 3 User Story
  + Brainstorming ways to improve end user use of feature
* What is planned to be done until the next scrum meeting?
  + Continue working on Sprint 3
  + Begin drafting technical paper
* What are the hurdles?
  + None so far.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Finalized the views of the tables
* What is planned to be done until the next scrum meeting?
  + Working on hiding the tables
  + Looking for how to call the data and right tables from the models
* What are the hurdles?
  + None

Rolando Moreno:

* What was done since the last scrum meeting?
  + #754 and #756
* What is planned to be done until the next scrum meeting?
  + #754 and #756
* What are the hurdles?
  + None

## June 16, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 12:03

End time: 12:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Worked on Sprint 3 User Story
* What is planned to be done until the next scrum meeting?
  + Continue working on Sprint 3
  + Begin drafting technical paper
* What are the hurdles?
  + None so far.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Working on documenting the use cases
* What is planned to be done until the next scrum meeting?
  + Working on the sequence diagrams
* What are the hurdles?
  + The database doesn't connect to the containers in docker

Rolando Moreno:

* What was done since the last scrum meeting?
  + #754 and #756
* What is planned to be done until the next scrum meeting?
  + #754 and #756
* What are the hurdles?
  + None

## June 19, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:03

End time: 09:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Worked on Sprint 3 User Story
  + Brainstorming ways to improve end user use of feature
* What is planned to be done until the next scrum meeting?
  + Continue working on Sprint 3
  + Finish first draft of technical document
* What are the hurdles?
  + None so far.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Working on the buttons to hide the tables
* What is planned to be done until the next scrum meeting?
  + Uniformity on the tables and views in the templates
* What are the hurdles?
  + none

Rolando Moreno:

* What was done since the last scrum meeting?
  + #754 and #756
* What is planned to be done until the next scrum meeting?
  + #754 and #756
* What are the hurdles?
  + None

## June 20, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:03

End time: 09:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Worked on technical paper draft.
  + Started pages for usability testing
* What is planned to be done until the next scrum meeting?
  + Continue working on Sprint 3
  + Finish pages for usability testing
* What are the hurdles?
  + None so far.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Pushing the work to the branch
  + Documenting the class diagrams
* What is planned to be done until the next scrum meeting?
  + Testing the code
* What are the hurdles?
  + none

Rolando Moreno:

* What was done since the last scrum meeting?
  + #756, #750
* What is planned to be done until the next scrum meeting?
  + #755, #749
* What are the hurdles?
  + None at the moment

## 

## 

## June 21, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:03

End time: 09:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Finished pages for usability testing
  + Completed Sprint 3 tasks
* What is planned to be done until the next scrum meeting?
  + Finalize UML Diagrams
* What are the hurdles?
  + None so far.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Testing
* What is planned to be done until the next scrum meeting?
  + Finish documenting
* What are the hurdles?
  + none

Rolando Moreno:

* What was done since the last scrum meeting?
  + Started Research Paper
* What is planned to be done until the next scrum meeting?
  + Add items to research paper
* What are the hurdles?
  + Need data for research paper

## June 22, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:03

End time: 09:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Finished pages for usability testing
  + Completed Sprint 3 tasks
* What is planned to be done until the next scrum meeting?
  + Finalize UML Diagrams
* What are the hurdles?
  + None so far.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Testing
* What is planned to be done until the next scrum meeting?
  + Finish documenting
* What are the hurdles?
  + none

Rolando Moreno:

* What was done since the last scrum meeting?
  + Add items to research paper
* What is planned to be done until the next scrum meeting?
  + Work on #752, #754, #755
* What are the hurdles?
  + None at the moment

## June 23, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:03

End time: 09:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Finishing documentation for sprint 3
* What is planned to be done until the next scrum meeting?
  + Reading about Google Calendar API
  + Experimenting with Google Calendar API
* What are the hurdles?
  + Learning the Google Calendar API

Priscila Cordova:

* What was done since the last scrum meeting?
  + Testing
* What is planned to be done until the next scrum meeting?
  + Finish documenting
    - Class Diagrams
    - Sequence Diagrams
* What are the hurdles?
  + none

Rolando Moreno:

* What was done since the last scrum meeting?
  + Work on #752, #754, #755
* What is planned to be done until the next scrum meeting?
  + Finish #752, #754, #755, #751, # 753, #748, # 749, #746, # 745, # 747
* What are the hurdles?
  + None at the moment

## June 26, 2017(Sprint 4)

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:03

End time: 09:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Experimenting with Google Calendar API
  + Thinking of alternatives
* What is planned to be done until the next scrum meeting?
  + Work on User Story
  + Work on Technical Paper
* What are the hurdles?
  + None so far.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Completing the previous retrospective planning
* What is planned to be done until the next scrum meeting?
  + Mingle: User and tasks assigned
  + Working on Usability testing for the research paper
* What are the hurdles?
  + None so far

Rolando Moreno:

* What was done since the last scrum meeting?
  + Completed Sprint # 3, sprint review, sprint retrospective and sprint planning
* What is planned to be done until the next scrum meeting?
  + Thinking about UI and UX for this sprint
* What are the hurdles?
  + Coming up with a fresh conductive user experience.

## June 27, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:03

End time: 09:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Began working on User Story
* What is planned to be done until the next scrum meeting?
  + Continue User Story
* What are the hurdles?
  + None So Far

Priscila Cordova:

* What was done since the last scrum meeting?
  + Documenting some test performed for the usability testing
* What is planned to be done until the next scrum meeting?
  + Perform more usability test
  + Research for ideas and themes for the site
* What are the hurdles?
  + none

Rolando Moreno:

* What was done since the last scrum meeting?
  + Thinking about UI and UX for this sprint
* What is planned to be done until the next scrum meeting?
  + Prep some UI mockups
* What are the hurdles?
  + Coming up with a fresh conductive user experience.

## June 28, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:03

End time: 09:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Continue working on User Story
* What is planned to be done until the next scrum meeting?
  + Finish User Story
  + Begin Documentation
  + Finish draft of technical paper.
* What are the hurdles?
  + None so far.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Perform usability test
  + Research about new themes for the site
* What is planned to be done until the next scrum meeting?
  + Start designing mock ups for the site
  + Get feedback from the group
* What are the hurdles?
  + Timing

Rolando Moreno:

* What was done since the last scrum meeting?
  + Prep some UI mockups
* What is planned to be done until the next scrum meeting?
  + Add tasks to Mingle and Start diagrams
* What are the hurdles?
  + How do I make diagram for UI?

## June 29, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:03

End time: 09:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Continued Sprint 3
  + Began some documentation
* What is planned to be done until the next scrum meeting?
  + Finish documentation
  + Finish sprint 3
  + Finish technical paper draft.
* What are the hurdles?
  + None so far.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Start designing mock ups for the site
  + Get feedback from the group
* What is planned to be done until the next scrum meeting?
  + Regroup the ideas with team
  + Redesign the theme
  + Organize the usability results
* What are the hurdles?
  + Time

Rolando Moreno:

* What was done since the last scrum meeting?
  + Continue working on Diagrams
* What is planned to be done until the next scrum meeting?
  + Continue on diagrams
* What are the hurdles?
  + How do I make diagram for UI?

## June 30, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:03

End time: 09:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Continued working on documentation and sprint 3 user story.
  + Start testing
* What is planned to be done until the next scrum meeting?
  + Finish testing
  + Finish user story & documentation
  + Finish draft for technical paper.
* What are the hurdles?
  + None so far.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Regroup the ideas with team
  + Redesign the theme
* What is planned to be done until the next scrum meeting?
  + Organize the usability results
  + Redesign the theme
* What are the hurdles?
  + none

Rolando Moreno:

* What was done since the last scrum meeting?
  + Continue on Diagrams
* What is planned to be done until the next scrum meeting?
  + Continue on Diagrams
* What are the hurdles?
  + How do I make diagram for UI?

## July 3, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:03

End time: 09:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Worked on testing API integration into existing system.
* What is planned to be done until the next scrum meeting?
  + Finish user story.
  + Work on on draft in group.
* What are the hurdles?
  + None so far.

Priscila Cordova:

* What was done since the last scrum meeting?
  + Organize the usability results
  + Redesign the theme
* What is planned to be done until the next scrum meeting?
  + Implement Design and themes
  + Push branch
* What are the hurdles?
  + none

Rolando Moreno:

* What was done since the last scrum meeting?
  + Do some UI
* What is planned to be done until the next scrum meeting?
  + Continue on UI
* What are the hurdles?
  + None

## July 5, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:03

End time: 09:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Completed all API related tasks
* What is planned to be done until the next scrum meeting?
  + Began working on research paper 1st draft
* What are the hurdles?
  + None

Priscila Cordova:

* What was done since the last scrum meeting?
  + Implement Design and themes
  + Push branch
* What is planned to be done until the next scrum meeting?
  + Keep implementing design
  + Push branch
* What are the hurdles?
  + none

Rolando Moreno:

* What was done since the last scrum meeting?
* Finished UI
* What is planned to be done until the next scrum meeting?
* Write documentation and diagrams
* What are the hurdles?
* None.

## July 6, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:03

End time: 09:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Worked on research paper draft
* What is planned to be done until the next scrum meeting?
  + Continue working on research paper.
  + Work on poster
* What are the hurdles?
  + None

Priscila Cordova:

* What was done since the last scrum meeting?
  + Implement Design and themes
  + Push branch
* What is planned to be done until the next scrum meeting?
  + Keep implementing design
  + Push branch
* What are the hurdles?
  + none

Rolando Moreno:

* What was done since the last scrum meeting?
  + Finished UI
* What is planned to be done until the next scrum meeting?
  + Write documentation and diagrams
* What are the hurdles?
  + None.

## July 7, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:03

End time: 09:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Completed first draft of research paper ( personal portion )
* What is planned to be done until the next scrum meeting?
  + Work on slide for presentation
  + Work on poster
* What are the hurdles?
  + None

Priscila Cordova:

* What was done since the last scrum meeting?
  + Implement Design and themes
  + Push branch
* What is planned to be done until the next scrum meeting?
  + Keep implementing design
  + Push branch
* What are the hurdles?
  + none

Rolando Moreno:

* What was done since the last scrum meeting?
  + Worked on documentation.
* What is planned to be done until the next scrum meeting?
  + Write documentation and diagrams. Make minor changes based on UI recommendations from product owner, discovered after final sprint review with product owner.
* What are the hurdles?
  + None.

## July 10, 2017 (Sprint 5)

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:03

End time: 09:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Discussed plans for schedule and working on poster / slides
* What is planned to be done until the next scrum meeting?
  + Work on poster
  + Work on presentation slides
  + Receive feedback for draft 1 of paper
* What are the hurdles?
  + None

Priscila Cordova:

* What was done since the last scrum meeting?
  + Push branch
  + Merge into project
* What is planned to be done until the next scrum meeting?
  + Design the poster for the senior project showcase
  + Finish the class diagrams
* What are the hurdles?
  + None

Rolando Moreno:

* What was done since the last scrum meeting?

FInish Sprint # 4

* What is planned to be done until the next scrum meeting?
  + Start on team Slide presentation
* What are the hurdles?
  + None.

## July 11, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:03

End time: 09:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Reviewed other members portions for paper draft
* What is planned to be done until the next scrum meeting?
  + Work on presentation
  + Work on poster
* What are the hurdles?
  + None

Priscila Cordova:

* What was done since the last scrum meeting?
  + Poster Design
  + Finishing theme style
* What is planned to be done until the next scrum meeting?
  + Work on the slide presentation
* What are the hurdles?
  + Time

Rolando Moreno:

* What was done since the last scrum meeting?

Continue on Slide Presentation

* What is planned to be done until the next scrum meeting?
  + Continue on Slide Presentation and Research Paper
* What are the hurdles?
  + Time

## July 12, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:03

End time: 09:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Reviewed other members portions for paper draft
* What is planned to be done until the next scrum meeting?
  + Work on presentation
  + Work on poster
* What are the hurdles?
  + None

Priscila Cordova:

* What was done since the last scrum meeting?
  + Slide Presentation
* What is planned to be done until the next scrum meeting?
  + Working on the research paper for VIP project
* What are the hurdles?
  + Running out of time

Rolando Moreno:

* What was done since the last scrum meeting?

Continue on Slide Presentation and Research Paper

* What is planned to be done until the next scrum meeting?
  + Work more on the Research paper and start on the individual poster
* What are the hurdles?
  + Time

## July 13, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:03

End time: 09:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Reviewed other members portions for paper draft
* What is planned to be done until the next scrum meeting?
  + Work on presentation
  + Work on poster
* What are the hurdles?
  + None

Priscila Cordova:

* What was done since the last scrum meeting?
  + Research paper structure
  + Graphing the data
* What is planned to be done until the next scrum meeting?
  + Continue the Data Graphing
  + Final deliverable
* What are the hurdles?
  + none

Rolando Moreno:

* What was done since the last scrum meeting?

Work more on the Research paper and start on the individual poster

* What is planned to be done until the next scrum meeting?
  + Continue on Research Paper, Start final deliverable, finish individual poster
* What are the hurdles?
  + Time

## July 14, 2017

**Daily Scrum Meeting Minutes:**

Attendees: Alfredo Santoyo, Rolando Moreno, Jake Lopez, Priscila Cordova

Start time: 09:03

End time: 09:50

Alfredo Santoyo:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jake Lopez:

* What was done since the last scrum meeting?
  + Reviewed other members portions for paper draft
* What is planned to be done until the next scrum meeting?
  + Work on presentation
  + Work on poster
* What are the hurdles?
  + None

Priscila Cordova:

* What was done since the last scrum meeting?
  + Continue the Data Graphing
  + Final deliverable
* What is planned to be done until the next scrum meeting?
  + Continue on final deliverable
* What are the hurdles?
  + Time

Rolando Moreno:

* What was done since the last scrum meeting?

Work more on the Research paper and start on the individual poster

* What is planned to be done until the next scrum meeting?
  + Continue on Research Paper, Start final deliverable, finish individual poster
* What are the hurdles?
  + Time