**Sprint Planning Meeting Minutes:**

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

After discussion, the velocity of the team were estimated to be <Enter the estimated team velocity>.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story <Enter the number and title of the user story>

The team members indicated their willingness to work on the following user stories.

* <Enter Team Member Name>
* User Story <Enter the number and title of the user story>
* ...

## Sprint 1 - Monday May 22, 2017 thru Friday May 26, 2017

**Sprint Planning Meeting Minutes:**

Attendees: Alfredo Santoyo, Jake Lopez, Rolando Moreno, Priscila Cordova

Start time: May 16, 2017, 14:00

End time: May 16, 2017, 16:00

After discussion, the velocity of the team were estimated to be 53 story points for the sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority:

* User Story #666 View of current tutees
* User Story #667 View detailed student information
* User Story #668 Sort list of students by name
* User Story #669 Sort list of students by major
* User Story # 670 Filter list of students by name

The team members indicated their willingness to work on the following user stories:

* Alfredo Santoyo
  + User Story #668 Sort list of students by name
  + User Story #669 Sort list of students by course
  + User Story #670 Filter list of students by name
* Priscila Cordova
  + User Story #667 View detailed student information
* Rolando Moreno
  + User Story #666 View of current tutees

## Sprint 2 - Monday May 29, 2017 thru Friday June 9, 2017

**Sprint Planning Meeting Minutes:**

Attendees: Alfredo Santoyo, Jake Lopez, Rolando Moreno, Priscila Cordova

Start time: May 25, 2017, 15:00

End time: May 25, 2017, 16:00

After discussion, the velocity of the team were estimated to be 65 story points for sprint 2.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority:

* User Story # 718 View the drop down menu for survey by course in the student view
* User Story #717 View average rating of tutee and ambassador per session in surveys by course view
* User Story #711 View overall average rating of tutee and ambassador per sessions located at bottom of surveys by course view
* User Story #712 - View detailed survey by clicking on survey located in surveys by course view.

The team members indicated their willingness to work on the following user stories:

* Alfredo Santoyo
  + User Story #712 - View detailed survey by clicking on survey located in surveys by course view.
* Priscila Cordova
  + User Story #718 View the drop down menu for survey by course in the student view
* Rolando Moreno
  + User Story # 717 View average rating of tutee and ambassador per session in surveys by course view *(import surveys, and tutees)*

## Sprint 3 - Monday June 12, 2017 thru Friday June 23, 2017

**Sprint Planning Meeting Minutes:**

Attendees: Alfredo Santoyo, Jake Lopez, Rolando Moreno, Priscila Cordova

Start time: June 9, 2017, 15:00

End time: June 9, 2017, 16:00

After discussion, the velocity of the team were estimated to be 123 story points for sprint 3.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority:

* User Story # 731 - System should allow the administrator to write notes on the student profile
* User Story # 732 - Show number of actual tutoring sessions vs scheduled sessions
* User Story # 733 - Show information about courses for the semester
* User Story # 734 - Show information for tutees from the semester
* User Story # 735 - Show information about ambassadors from the semester
* User Story # 736 - Record the status of students that have been reviewed
* User Story # 739 - System should allow administrator to download an excel file from the report

The team members indicated their willingness to work on the following user stories:

* Alfredo Santoyo
  + User Story # 734 - Show information for tutees from the semester
  + User Story # 736 - Record the status of students that have been reviewed
* Priscila Cordova
  + User Story # 732 - Show number of actual tutoring sessions vs scheduled sessions
  + User Story # 735 - Show information about ambassadors from the semester
* Rolando Moreno
  + User Story # 731 - System should allow the administrator to write notes on the student profile
  + User Story # 733 - Show information about courses for the semester
* Jake Lopez
  + User Story # 739 - System should allow administrator to download an excel file from the report

## Sprint 4 - Monday June 26, 2017 thru Friday July 7, 2017

**Sprint Planning Meeting Minutes:**

Attendees: Alfredo Santoyo, Jake Lopez, Rolando Moreno, Priscila Cordova

Start time: June 22, 2017, 15:00

End time: June 22, 2017, 16:00

After discussion, the velocity of the team were estimated to be 123 story points for sprint 3.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority:

* User Story # 737 - Change Login Page UI
* User Story # 777 - Change Signup Page UI
* User Story # 779 - Change Administrator UI
* User Story # 780 - Change Header for Admin UI
* User Story # 781 - Change Footer for UI
* User Story # 778 - Change registering for courses UI and accompanying pages
* User Story #782 - Change header for user UI
* User Story #783 - Change footer for user UI
* User Story # 740 - System should notify tutee of upcoming session
* User Story # 730 - System should allow to see calendar from Google Calendar API tied into account (FIU)
* User Story # 741 - System should notify ambassador of upcoming session

The team members indicated their willingness to work on the following user stories:

* Alfredo Santoyo
  + User Story # 740 - System should notify tutee of upcoming session
  + User Story # 730 - System should allow to see calendar from Google Calendar API tied into account (FIU)
  + User Story # 741 - System should notify ambassador of upcoming session
* Priscila Cordova
  + User Story # 778 - Change registering for courses UI and accompanying pages
  + User Story #782 - Change header for user UI
  + User Story #783 - Change footer for user UI
* Rolando Moreno
  + User Story # 737 - Change Login Page UI
  + User Story # 777 - Change Signup Page UI
  + User Story # 779 - Change Administrator UI
  + User Story # 780 - Change Header for Admin UI
  + User Story # 781 - Change Footer for UI
* Jake Lopez

## Sprint 5 - Monday July 10, 2017 thru Friday July 14, 2017

**Sprint Planning Meeting Minutes:**

Attendees: Alfredo Santoyo, Jake Lopez, Rolando Moreno, Priscila Cordova

Start time: July 6, 2017, 15:00

End time: July 6, 2017, 16:00

After discussion, the velocity of the team were estimated to be n story points for sprint 5.

The team chose the following user stories to be done during the next sprint. They are ordered based on their priority:

* Individual Poster by all team members
* Team Final Document by all team members
* Team Slide Presentation by all team members
* Team Research Paper by all except Alfredo Santoyo

The team members indicated their willingness to work on the following user stories:

* All noted above