**Sprint Retrospective Meeting Minutes**

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

What went wrong?

* Did we do a good job estimating our team's velocity?
  + ...
* Did we do a good job estimating the points (time required) for each user story?
  + ...
* Did each team member work as scheduled?
  + ...

What went right?

How to address the issues in the next sprint?

* How to improve the process?
  + ...
* How to improve the product?
  + ...

## Sprint 1 Retrospective Meeting Minutes

Attendees: Alfredo Santoyo, Jake Lopez, Priscila Cordova, Rolando Moreno

Start time: 15:23

End time: 15:26

What went wrong?

* Did we do a good job estimating our team's velocity?
  + Sort of. We will get better.
* Did we do a good job estimating the points (time required) for each user story?
  + Sort of. We will get better.
* Did each team member work as scheduled?
  + Yes, all did.

What went right?

* We finished the stories assigned.

How to address the issues in the next sprint?

* How to improve the process?
  + Commit more often
  + Merge earlier to test for any bugs
  + Pull request when ready to merge
* How to improve the product?
  + Keep adding features
  + Get detailed feedback from product owner.

## Sprint 2 Retrospective Meeting Minutes

Attendees: Alfredo Santoyo, Jake Lopez, Priscila Cordova, Rolando Moreno

Start time: 11:30

End time: 12:30

What went wrong?

* Did we do a good job estimating our team's velocity?
* Yes we did.
* Did we do a good job estimating the points (time required) for each user story?
  + Yes we did
* Did each team member work as scheduled?
  + Yes, all did.

What went right?

* We finished the stories assigned.

How to address the issues in the next sprint?

* How to improve the process?
  + Documentation early on.
* How to improve the product?

Make sure product owner sets priorities.

## Sprint 3 Retrospective Meeting Minutes

Attendees: Alfredo Santoyo, Jake Lopez, Priscila Cordova, Rolando Moreno

Start time: 15:00

End time: 16:00

What went wrong?

* Did we do a good job estimating our team's velocity?
* Ofcourse. We were spot on.
* Did we do a good job estimating the points (time required) for each user story?
* Yes we did.
* Did each team member work as scheduled?
* We made at the last minute.

What went right?

* We finished the stories assigned.

How to address the issues in the next sprint?

* How to improve the process?
* Meeting more often
* How to improve the product?
* Change the look.

## Sprint 4 Retrospective Meeting Minutes

Attendees: Alfredo Santoyo, Jake Lopez, Priscila Cordova, Rolando Moreno

Start time: 15:00

End time: 16:00

What went wrong?

* Did we do a good job estimating our team's velocity?
  + We were good.
* Did we do a good job estimating the points (time required) for each user story?
  + Yes we did.
* Did each team member work as scheduled?
  + We all turned in one day before

What went right?

* We finished the stories assigned.

How to address the issues in the next sprint?

* How to improve the process?
* Meeting more often
* How to improve the product?
* Change the look. She wanted turquoise.